AM

AEX MERIDIAN, LLC

B U S I N E S S   P L A N

Websites  ·  AI Agents  ·  Digital Content

Revision 3  ·  July 2026

Colorado Single-Member LLC  ·  Founder: Caleb Aex

Spokane, WA  /  Highlands Ranch, CO

Primary business plan and Claude Code project brief.

# Contents

If this list appears blank, right-click it in Word and choose “Update Field” (or press F9) to populate page numbers.

# 1. Executive Summary

Aex Meridian is a solo, AI-assisted studio that gives small local businesses three things they cannot build themselves and will not pay agency rates for: a professional website, a working AI agent, and digital content. The niche is unchanged and deliberately horizontal — small local business owners who lack the time or the technical expertise to build these things on their own, or to make them competitive if they tried.

## The pricing architecture

| Product | Setup | Recurring |
| --- | --- | --- |
| Website | $500 — everyone, no exceptions | $35 / month |
| AI Agent | $500 — every agent type | $75–$249 / month by type |
| Walkthrough video | $150 floor | Quoted per project |
| Social content | Flexible | Quoted per batch |

Everything starts at $500. That is now the brand’s single clearest sales message. It removes negotiation, makes the offer instantly legible to a busy owner, and lets one operator sell three product lines without three pricing conversations.

## The strategic shift this revision makes

Agents change what this business is. A website client pays $35/month. An agent client pays $75–$249/month for a comparable amount of support labour. The agent line therefore produces roughly four to seven times the recurring revenue per hour of founder time that the website line does.

The core recommendation Reposition the $500 website as the front door and the agent retainer as the profit engine. Keep selling one website a week — it is the best trust-builder and lead source in the business — but treat every website sale as an agent lead. Attaching an agent to 35% of website clients roughly doubles Year-1 revenue with a fraction of the additional acquisition effort, because the hardest part — earning the trust of a sceptical local owner — has already been paid for.

Market data supports the timing. Agencies currently bill clients roughly $297–$497/month per agent, with chatbot resale commonly $99–$299/month, and agency setup fees typically running $500–$3,000. A $500 setup with a $75–$249 monthly sits deliberately at the accessible floor of that market — the same strategic position the $500 website occupies.

## Year 1 outcome (base case)

| Line | Year 1 revenue |
| --- | --- |
| Website setup fees (35 clients) | $17,500 |
| Website recurring | $7,245 |
| Agent setup fees (12 clients) | $6,000 |
| Agent recurring | $6,875 |
| Digital content (opportunistic) | $1,500 |
| Gross revenue | $39,120 |
| Exit MRR (month 12) | $2,725 / month |

Honest capacity note: adding agents does not add hours out of nowhere. Agent support runs heavier than website support — roughly 30–45 minutes per client per month versus 20. This plan therefore recommends that agents displace digital content work rather than stack on top of it. Content becomes genuinely rare and opportunistic.

# 2. Company Overview

| Legal name | Aex Meridian, LLC |
| --- | --- |
| Structure | Colorado single-member LLC (disregarded entity, federal) |
| Founder / sole member | Caleb Aex |
| Locations | Spokane, WA (school year) / Highlands Ranch, CO (summer) |
| Stage | Pre-revenue / early revenue, Year 1 |
| Available time | Under 10 hours per week during term |

Mission. Give small local businesses the website, the AI agent, and the content they need to compete — built and maintained for them, so they never have to learn a tool or touch a dashboard.

Positioning. The accountable local human who runs your AI for you. Every competitor in this space either sells software the owner must operate themselves, or charges agency rates to operate it for them. Aex Meridian does neither.

# 3. Strategic Model — How the Three Lines Fit Together

The three product lines are not three businesses. They are one acquisition funnel with three revenue events.

| Line | Role in the model | Revenue character |
| --- | --- | --- |
| Website | The front door. The spec-build demo is the single best trust-builder available to an unknown solo operator. It gets the meeting and earns the first yes. | High one-time ($500), low recurring ($35) |
| AI Agent | The profit engine. Sold to clients who already trust you. Highest recurring revenue per support hour in the business. | Equal one-time ($500), high recurring ($75–$249) |
| Content | The filler. Absorbs slack capacity in summer and slow weeks. Never a commitment. | One-time only ($150+) |

## Why the attach motion is the whole strategy

Cold acquisition is the expensive part of this business — roughly six hours of prospecting, demo production, and follow-up per client won. Selling a second product to an existing client costs close to zero acquisition hours.

| Path | Acquisition hours | Added MRR |
| --- | --- | --- |
| Win a new website client cold | ~6 hrs | $35 |
| Attach an agent to an existing website client | ~0.5 hrs | $75–$249 |

That asymmetry is the most important number in this document. Every operational decision below is built to protect the attach motion.

## The natural attach sequence

- Month 0 — Win the website client with a spec demo. $500 + $35/mo.

- Month 0 — At the go-live call, mention the agent. Do not sell it yet. Plant it: “Once this is live, I can also set up something to catch the calls and messages you miss.”

- Month 1–2 — The client sees the site working. Trust is established. Now run the missed-opportunity conversation (Section 5.5).

- Month 2–3 — Agent sold at $500 + $75–$249/mo. Client MRR jumps 3–8×.

# 4. Product One — Websites

## 4.1  Standard Website — $500 setup + $35/month

The $500 price applies to everyone. No tiers, no discounts, no custom quotes at the entry point. This is a productized offer, and the fixed price is what makes one-client-per-week possible — it eliminates proposals, negotiation, and scoping calls entirely.

### Included in the $500 build

- Up to 5 pages (Home, About, Services, Gallery, Contact)

- Mobile-responsive, fast-loading Astro build

- Contact form with email delivery

- Basic on-page SEO — titles, meta descriptions, alt text

- Google Business Profile integration

- Domain connection and SSL setup

- Deployment to Cloudflare Pages

- One round of revisions before go-live

### Covered by the $35/month

- Hosting, uptime monitoring, SSL renewal

- DNS and domain management

- Up to 20 minutes of content edits per month — hours, phone, prices, photo swaps, promos

- Monthly automated backup

### Billed separately

| Item | Price |
| --- | --- |
| Edits beyond 20 min/month | $75/hour, in 15-minute increments |
| Additional pages | $100 per page |
| E-commerce, booking systems, complex integrations | Quoted — or declined as a bad fit |
| Domain registration | Passed through at cost (~$15/year) |

The 20-minute cap is load-bearing At $35/month a website client generates $420/year. At 45 minutes of monthly support the effective rate drops below $47/hour, and across 35 clients that is 26 hours a month of support alone. The cap is the mechanism that keeps a $500/$35 product viable at volume. State it at signing, track it, bill overflow without apology.

# 5. Product Two — AI Agents

This is the new core of the business and the section that deserves the most attention.

## 5.1  What local businesses actually buy

Small business owners do not buy “AI.” They buy the recovery of money they are visibly losing. Industry analysis of the local-business market is blunt about where that money goes: 62% of small businesses still answer calls manually or rely on voicemail, and every missed call represents roughly $200–$500 in lost revenue depending on the trade. A roofing company missing ten calls a week in storm season loses six figures a year.

Sell the recovered revenue, never the technology. The owner does not care about models, retrieval, or orchestration. They care that the phone gets answered at 7pm on a Saturday.

## 5.2  The agent catalogue — three products, one price

Every agent has a $500 setup fee. Complexity is priced into the monthly, not the setup. This keeps the sales conversation identical to the website conversation and honours the “everything starts at $500” architecture.

### Agent A — Lead Catcher  |  $500 setup + $75/month

What it does: A chat assistant embedded in the client’s website, trained on their services, hours, pricing and FAQs — plus automatic missed-call text-back that fires an SMS within seconds of any unanswered call.

Who it is for: Every website client. This is the default attach and should be pitched to all of them.

Why it sells: Cheapest entry, lowest risk, immediately visible result. The owner receives a text saying “we caught this lead for you” within the first week.

### Agent B — Front Desk  |  $500 setup + $249/month (300 minutes included)

What it does: A voice agent that answers the phone 24/7, responds to FAQs, qualifies the caller, books into the calendar, and texts a summary to the owner. Escalates to a human when it should.

Who it is for: Any business where a missed call is a lost job — trades, home services, clinics, salons, restaurants, property managers.

Overage: $0.60 per minute beyond 300. Usage caps are mandatory (see 5.6).

### Agent C — Back Office  |  $500 setup + $149/month

What it does: A workflow agent handling the repetitive admin around the job: instant form-lead response, quote follow-up sequences, appointment reminders, post-job review requests, and intake routing.

Who it is for: Businesses already getting leads but leaking them through slow follow-up. Highest margin product in the catalogue.

## 5.3  Bundle pricing

| Bundle | Setup | Monthly | Note |
| --- | --- | --- | --- |
| Website only | $500 | $35 | The front door |
| Website + Lead Catcher | $900 (save $100) | $99 (save $11) | The default target for every client |
| Website + Front Desk | $900 (save $100) | $265 (save $19) | Trades, clinics, high-call businesses |
| Full Stack (all three agents) | $1,400 | $399 | Rare, but the ceiling to aim for |

The bundle discount is deliberately small. Its job is to make the bundle feel like the sensible choice, not to buy the sale.

## 5.4  Unit economics — why agents beat websites

|  | Website | Lead Catcher | Front Desk | Back Office |
| --- | --- | --- | --- | --- |
| Monthly price | $35 | $75 | $249 | $149 |
| Direct monthly cost | ~$2 | ~$8 | ~$45 | ~$3 |
| Gross margin | 94% | 89% | 82% | 98% |
| Monthly contribution | $33 | $67 | $204 | $146 |
| Support time / month | 20 min | 20 min | 45 min | 25 min |
| Effective $/hour | $99 | $201 | $272 | $350 |

Read that bottom row carefully Back Office agents earn roughly 3.5 times per support hour what a website retainer earns, because a self-hosted workflow engine costs essentially nothing per additional client. Front Desk earns the most in absolute dollars but carries real per-minute costs and the heaviest support load. If forced to choose one agent to sell hardest, sell Back Office.

## 5.5  The sales conversation that works

Do not demo the technology. Run the arithmetic in front of the owner.

- “Roughly how many calls do you miss in a week — after hours, on a job, at lunch?”

- “What’s an average job worth to you?”

- Multiply. Say the number out loud. Stay quiet.

- “This costs $500 to set up and $249 a month. It pays for itself if it catches one job.”

Then let them hear it. Build a demo agent trained on their actual business before the meeting and call it from your phone in front of them. The moment a sceptical owner hears the agent correctly answer a question about their own services, the objection collapses. This is the exact same “I already built it” motion that works for websites — applied to agents.

## 5.6  Usage caps and margin protection — non-negotiable

Voice agents are the one product in this business with genuine variable cost. Industry cost breakdowns put realistic all-in voice at roughly $0.09–$0.25 per minute once orchestration, speech-to-text, the model, text-to-speech and telephony are stacked. An uncapped $249 plan can lose money in a single busy month.

- Every voice contract states included minutes and the overage rate in writing

- Set hard usage alerts on the platform at 70% and 100% of the included allowance

- Review usage monthly during the batched support session — never annually

- A client consistently exceeding 300 minutes gets moved up a tier, not absorbed

- Never offer unlimited minutes. There is no version of that offer that survives contact with a busy plumber.

# 6. Agent Build & Deploy Playbook

This section answers the practical question: what software, and what is the easiest path to the most margin?

## 6.1  The governing principle — rent to validate, own to scale

There are two ways to build agents, and the right answer changes over the first year.

| Approach | Speed | Margin | When to use |
| --- | --- | --- | --- |
| No-code platforms (rent) | Live in an afternoon | Per-client platform fee erodes margin | Months 1–4. Validate the offer and get paid before investing build time. |
| Owned stack (build) | Days for the first, hours thereafter | Near-zero marginal cost per client | Month 4 onward, once a template exists and clients are paying. |

Do not skip straight to building The temptation with Claude Code is to build everything custom immediately. Resist it for one reason: you do not yet know which agent local businesses will actually buy. Rent the platform, sell three of them, learn what clients ask for, then build the owned version of the one that sells. Building first is how solo operators burn 60 hours on a product nobody wanted.

## 6.2  Recommended stack by agent type

| Agent | Phase 1 — rent | Phase 2 — own | Why |
| --- | --- | --- | --- |
| Lead Catcher (chat + SMS) | Chatbase (~$40/mo, hosts multiple bots) + Twilio for SMS | Cloudflare Agents SDK on Workers, embedded directly in the Astro site | Chat is the easiest thing to own. Cloudflare Agents runs on the stack you already use and costs almost nothing per client. |
| Front Desk (voice) | Retell AI, Vapi, or Synthflow | Stay rented. Permanently. | Never build voice infrastructure. Speech-to-text, latency management and telephony are solved problems with thin margins for a solo operator. |
| Back Office (workflow) | n8n Cloud (~€24/mo) or Make | Self-hosted n8n on a $6–$12/month VPS — one instance serving every client | The single highest-margin move in the plan. Self-hosted n8n Community Edition is free with unlimited executions. |

## 6.3  Why Cloudflare Agents SDK is the right owned platform

It fits the stack already in use, which matters more than any feature comparison for a founder with under ten hours a week.

- Deploys to Cloudflare Workers — the same account already hosting every client site

- Uses Workers AI by default, so no third-party API key is required to get running

- A starter template scaffolds a working chat agent with tools, streaming and human-in-the-loop approval in three commands

- Agents are per-session and cost nothing when inactive — ideal for dozens of low-traffic local-business bots

- Claude Code can build against it directly, and the SDK is designed to be driven by AI coding tools

- Swappable model providers (Workers AI, Anthropic, OpenAI) so no single vendor dependency

## 6.4  Why self-hosted n8n is the margin engine

n8n’s Community Edition is free to self-host with unlimited executions, and runs comfortably on a $6–$12/month VPS. One instance can serve the entire client roster. Cloud plans start around €24/month and bill per execution, which is fine for a first client and expensive at scale.

| Model | Monthly cost | Cost per additional client |
| --- | --- | --- |
| n8n Cloud Starter | ~€24 + execution overage | Rises with volume |
| Self-hosted n8n (recommended) | $6–$12 total | Effectively $0 |

The implication: at 10 Back Office clients paying $149/month, revenue is $1,490 and infrastructure cost is roughly $10. This is the closest thing to free money in the plan — and it is why Back Office deserves the hardest sales push.

The honest caveat: self-hosting means you own uptime. If the instance dies at 2am on a Sunday, client automations fail silently until you notice. Budget for a managed one-click host rather than a raw VPS, set up basic uptime monitoring, and take automated backups of workflows.

## 6.5  Standard agent build workflow

| Step | Action | Time (templated) |
| --- | --- | --- |
| 1 | Intake call — capture services, hours, pricing, FAQs, booking rules, escalation preferences | 30 min |
| 2 | Clone the agent template for that type; populate the knowledge base from the client’s own website (which you built, so the content is already structured) | 30 min |
| 3 | Configure tools — calendar booking, SMS notification, lead capture to the owner’s email or sheet | 30 min |
| 4 | Write and tune the system prompt in the owner’s voice; set escalation and refusal boundaries | 30 min |
| 5 | Test — run 15–20 scripted calls or chats including edge cases and hostile inputs | 30 min |
| 6 | Deploy — embed chat widget in the Astro site, or forward/port the phone number | 20 min |
| 7 | Client walkthrough, set usage alerts, go live | 20 min |
| Total |  | ~3 hours |

First builds will take 6–8 hours. The three-hour figure assumes a mature template and applies from roughly the fourth agent onward — the same curve the website builds follow.

## 6.6  The unfair advantage: you already built their website

Every agency selling agents to local businesses has to extract the client’s services, hours, pricing and FAQs from scratch. Aex Meridian already has that content, structured, in a repo — because it wrote the website. Knowledge-base population, the slowest part of an agent build, is close to free.

This is a genuine structural moat and it should be said out loud in every pitch: “I already know your business — I built your site.”

## 6.7  Guardrails every agent ships with

- Explicit AI disclosure in the greeting — legally advisable and, in some states, required

- A hard escalation path to a human phone number or SMS for anything outside scope

- Refusal boundaries — no pricing commitments, no legal or medical advice, no promises about availability

- Inbound-only by default. Outbound calling and texting carry serious regulatory exposure (Section 12.4)

- Transcript logging so failures can be diagnosed and the prompt improved

- A monthly five-minute review of the worst three transcripts — this is how agents stay good

# 7. Product Three — Digital Content (Flexible)

Content remains a flexible, quote-per-project line with no committed retainers. With agents now in the mix, its role shrinks deliberately.

| Service | Floor | Typical quote |
| --- | --- | --- |
| Walkthrough video (45–90 sec) | $150 | $150–$500 by length, narration and platform cuts |
| Additional platform cut | — | $50 |
| Social graphics | — | $50–$75 each |
| Short-form social video | — | $150–$250 each |
| Ad hoc content batch | — | $400–$800 per batch of 8–12 assets |

Production pipeline: phone footage → CapCut (free) for the edit → ElevenLabs Starter ($5/mo, includes the commercial licence the free tier lacks) for narration → Submagic (~$12/mo) for captions → export vertical. Roughly 2–3 hours per finished video once templated. Applications span restaurants, gyms, salons, med spas, retail, contractors’ completed jobs, venues, clinics — and realtors and short-term rental hosts as one category among many.

Capacity rule — revised Content is now the third priority, behind website acquisition and agent attach. Take content work only when the week’s website target is met and no agent build is queued. If an agent opportunity and a content project compete for the same hours, the agent wins every time — it is worth four to seven times more per hour and it recurs.

# 8. Target Market & Client Profile

Deliberately horizontal. The qualifying factor is the state of the business’s digital presence and its price sensitivity, never its industry.

| Category | Examples | Best agent fit |
| --- | --- | --- |
| Trades & home services | HVAC, plumbing, electrical, landscaping, roofing, cleaning | Front Desk — they are physically unable to answer |
| Health & wellness | Gyms, studios, med spas, chiropractors, dentists | Front Desk + Back Office — booking and reminders |
| Professional services | Accountants, attorneys, consultants, insurance | Back Office — intake and follow-up |
| Retail & boutiques | Independent shops, galleries, specialty retail | Lead Catcher — hours and stock questions |
| Hospitality & food | Restaurants, cafés, caterers, breweries | Front Desk — reservations and after-hours |
| Personal services | Salons, barbers, pet grooming, photographers | Back Office — no-show reduction |
| Real estate & STR | Agents, property managers, Airbnb hosts | Front Desk — inbound enquiry capture |
| Local nonprofits | Community organisations, clubs | Lead Catcher — FAQ deflection |

## Ideal client profile

- Owner-operator, 1–20 employees

- No website, or one visibly outdated, slow, or not mobile-friendly

- No in-house marketing or admin staff, and no appetite to learn a tool

- Visibly misses calls or replies slowly — the single strongest agent-buying signal

- Has a Google Business Profile with reviews — proves they care about being found and supplies content to work from

- Located in Douglas County / south Denver metro (summer) or Spokane County (school year)

## Disqualifiers — screen out fast

- Wants e-commerce or a custom web application

- Multi-location or franchise complexity

- Wants heavy design iteration or committee approval

- Wants an outbound cold-calling or cold-texting agent — decline on regulatory grounds (Section 12.4)

- Regulated verticals needing HIPAA-grade handling — out of scope for a solo operator in Year 1

# 9. Client Acquisition

## 9.1  The honest funnel

Average B2B cold-email reply rates run around 3.4% and cold calling averages 2–3% success. Blind volume is not viable for a solo operator with under ten hours a week. The demo-first motion compresses this sharply because the prospect is looking at their own business, already built. Assume a 12–18% close rate on hand-picked prospects who receive a personalised demo — to be validated across the first 30 attempts.

## 9.2  Weekly funnel to land one website client

| Stage | Weekly volume | Time |
| --- | --- | --- |
| Prospects researched and qualified | 12–15 | 1.0 hr |
| Lightweight demo mockups | 6–8 | 3.0 hr |
| Full spec build (highest-fit only) | 1 | 2.0 hr |
| Outreach touches (email + call follow-up) | 15–20 | 1.0 hr |
| Replies / conversations | 2–3 | 0.5 hr |
| Website clients signed | ~1 | — |

The lightweight demo is the key unlock. A full spec build costs 4–6 hours; producing enough of them for one client a week would consume 20–30 hours. Instead, build a single-page mockup — hero, their name and logo, real photos from their Google Business Profile, services strip, call to action — in 30–45 minutes, and deliver it as a before/after screenshot pair or a 40-second screen recording. Reserve full spec builds for one or two highest-fit prospects a week.

## 9.3  The agent attach funnel (where the money is)

| Stage | Target | Time |
| --- | --- | --- |
| Website clients live and stable | All | — |
| Agent conversation run at 30-day mark | 100% of clients | 20 min each |
| Demo agent built for interested clients | ~40% | 1 hr each |
| Agents closed | ~35% of website clients | — |

Run the agent conversation with every single client, without exception. It costs twenty minutes and converts at a rate cold outreach cannot approach.

## 9.4  Channels, ranked

| Rank | Channel | Notes |
| --- | --- | --- |
| 1 | Agent attach to existing clients | Highest return per hour in the entire business |
| 2 | Personalised cold email with website demo | Primary new-client channel, works year-round |
| 3 | In-person walk-in with demo on a tablet | Highest conversion; summer in Highlands Ranch |
| 4 | Cold call follow-up 2–3 days after emailed demo | Materially outperforms cold-calling blind |
| 5 | Referrals | The durable engine once 10+ happy clients exist |

## 9.5  Email deliverability

- Send outreach from a separate domain to protect the primary Aex Meridian domain

- Configure SPF, DKIM and DMARC before the first send

- Warm slowly — 10–15 sends/day for two weeks, then 20–25

- Personalise every send; never mass-merge

# 10. Capacity & Time Budget

The binding constraint. Every target above must survive this section.

## 10.1  Time cost per task

| Task | Months 1–3 | Months 4+ (templated) |
| --- | --- | --- |
| Build one sold website | 4–5 hrs | 2.0–2.5 hrs |
| Lightweight demo mockup | 1 hr | 0.5 hr |
| Build one agent | 6–8 hrs | ~3 hrs |
| Agent demo for a prospect | 2 hrs | 1 hr |
| Prospecting + outreach (weekly) | 2.5 hrs | 2.0 hrs |
| Website support / client / month | 25 min | 20 min |
| Agent support / client / month | 60 min | 30–45 min |
| Admin / invoicing (monthly) | 3 hrs | 2 hrs |
| Walkthrough video | 3 hrs | 2 hrs |

Agents are not free capacity Agent support runs roughly twice the monthly load of a website — transcripts need reviewing, prompts need tuning, usage needs watching. The revenue justifies it comfortably, but the hours are real and this plan accounts for them by cutting content work, not by pretending the time appears from nowhere.

## 10.2  Month-12 steady-state load (base case)

| Activity | Volume | Hours / month |
| --- | --- | --- |
| Website support | 35 clients × 20 min | 11.7 |
| Agent support | 12 clients × 38 min avg | 7.6 |
| Prospecting & outreach | Weekly cadence | 8.0 |
| Demo production | Light + spec | 12.0 |
| Building sold websites | 3 / month | 7.5 |
| Building sold agents | 1 / month | 3.0 |
| Admin | — | 3.0 |
| Total |  | 52.8 hrs/mo ≈ 13 hrs/week |

Stated plainly: the full model at one website per week plus agent attach requires roughly 13 hours a week by month twelve — not under ten. Under a strict ten-hour ceiling the sustainable pace is about 2–3 websites per month plus one agent per month, which is precisely what the ramped target below assumes.

## 10.3  Ramped targets — the realistic plan

| Period | Websites | Agents | Weekly hours |
| --- | --- | --- | --- |
| Months 1–3 — term, templates immature | 2 / month | 0 (learning) | ~9 |
| Months 4–5 — term, first agents | 3 / month | 1 / month | ~11 |
| Months 6–8 — summer, Highlands Ranch | 5–6 / month | 2 / month | ~22 |
| Months 9–12 — term, heavier support | 3 / month | 1 / month | ~13 |
| Year 1 total | ~35 | ~12 |  |

## 10.4  Three ways to close the gap

- Front-load in summer. Twenty to thirty hours a week for three months can absorb 15–20 websites and 6 agents — the single highest-leverage move available.

- Template relentlessly. An hour cut from a build recovers four hours a month at this cadence. The Astro component library and the agent templates are the two load-bearing assets of the business.

- Let agents replace content, not supplement it. Every content hour redirected to an agent hour earns four to seven times more and recurs.

# 11. Operations & Technology

## 11.1  School-year week (~10–13 hours)

| Day | Time | Focus |
| --- | --- | --- |
| Monday | 1.5 hr | Prospect research — qualify 12–15 businesses |
| Tuesday | 2.5 hr | Demo production — website mockups and agent demos |
| Wednesday | 2.5 hr | Build — sold website or sold agent |
| Thursday | 1.5 hr | Outreach, follow-ups, agent attach conversations |
| Friday | 2.0 hr | Support batch — all website edits, all agent transcript reviews, usage checks, invoicing |
| Weekend | 1.0 hr | Buffer and close calls |

Exam weeks: support-only (~2.5 hrs, the Friday session). Pause outreach. Pre-batch two weeks of demos. Agent monitoring cannot be skipped entirely — a broken agent is a client-visible failure in a way a stale website is not.

## 11.2  Summer (Highlands Ranch, 20–30 hrs/week)

- In-person walk-in campaign across Douglas County — highest-converting channel, only available in person

- Front-load website acquisition while hours are abundant

- Build the owned agent stack — Cloudflare Agents templates and the self-hosted n8n instance

- Run agent attach across the entire existing client base

- Harden both template libraries with every build

## 11.3  Confirmed technology stack

| Layer | Tool | Notes |
| --- | --- | --- |
| Website framework | Astro | Fixed. Static-first, fast, low maintenance |
| AI development | Claude Code | All website and agent builds |
| Version control | GitHub | One repo per client |
| Hosting | Cloudflare Pages | Free tier covers the full roster |
| Agent runtime (owned) | Cloudflare Agents SDK / Workers | Same account, near-zero marginal cost |
| Workflow engine | n8n, self-hosted | One instance, all clients, $6–$12/mo |
| Voice platform (rented) | Retell / Vapi / Synthflow | Never build voice infrastructure |
| Chat platform (phase 1) | Chatbase | Migrate to owned stack by month 4–6 |
| Telephony / SMS | Twilio | Numbers and messaging |
| Editor | VS Code | Primary environment |
| Payments | Stripe + Stripe Billing | Recurring, card-on-file, dunning |

Cloudflare Pages economics: the free tier includes unlimited bandwidth and requests, 500 builds per month, and up to 100 custom domains per project. Thirty-five static sites with occasional edits sit comfortably inside it. Hosting cost is effectively zero, which is what makes a $35 retainer viable at all.

# 12. Financial Projections

## 12.1  Scenario comparison

|  | Conservative | Base | Stretch |
| --- | --- | --- | --- |
| Websites acquired | 24 | 35 | 52 |
| Agents acquired | 6 | 12 | 22 |
| Avg weekly hours | ~9 | ~13 | ~17 |
| Website setup | $12,000 | $17,500 | $26,000 |
| Website recurring | $5,460 | $7,245 | $11,830 |
| Agent setup | $3,000 | $6,000 | $11,000 |
| Agent recurring | $2,900 | $6,875 | $14,300 |
| Content | $600 | $1,500 | $2,500 |
| Gross revenue | $23,960 | $39,120 | $65,630 |
| Software & infrastructure | ($1,300) | ($1,900) | ($2,900) |
| Voice usage costs | ($400) | ($1,100) | ($2,400) |
| Payment processing (~3%) | ($720) | ($1,175) | ($1,970) |
| Insurance, LLC, misc. | ($1,000) | ($1,100) | ($1,300) |
| Net before tax | $20,540 | $33,845 | $57,060 |
| Exit MRR | $1,620 | $2,725 | $5,140 |

The comparison that matters The website-only version of this plan produced $26,245 gross and $1,225 exit MRR. Adding the agent line takes the base case to $39,120 gross and $2,725 exit MRR — roughly 49% more revenue and 122% more recurring income — from twelve additional clients who were already customers. That is the entire argument for this revision.

## 12.2  Base case, month by month

| Mo | Sites | Agents | Site MRR | Agent MRR | Setup rev | Month total |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 1 | 0 | $35 | $0 | $500 | $535 |
| 2 | 3 | 0 | $105 | $0 | $1,000 | $1,105 |
| 3 | 5 | 0 | $175 | $0 | $1,000 | $1,175 |
| 4 | 8 | 1 | $280 | $149 | $2,000 | $2,429 |
| 5 | 11 | 2 | $385 | $224 | $2,000 | $2,609 |
| 6 | 15 | 4 | $525 | $472 | $3,000 | $3,997 |
| 7 | 19 | 6 | $665 | $720 | $3,000 | $4,385 |
| 8 | 23 | 8 | $805 | $968 | $3,000 | $4,773 |
| 9 | 26 | 9 | $910 | $1,092 | $2,000 | $4,002 |
| 10 | 29 | 10 | $1,015 | $1,216 | $2,000 | $4,231 |
| 11 | 32 | 11 | $1,120 | $1,340 | $2,000 | $4,460 |
| 12 | 35 | 12 | $1,225 | $1,500 | $2,000 | $4,725 |

Note the crossover. By month nine, agent recurring revenue exceeds website recurring revenue — from twelve clients rather than thirty-five. That single fact should drive how time is allocated in Year 2.

## 12.3  Break-even

Fixed monthly costs run roughly $110–$180 once the agent tooling is added (Claude subscription, n8n VPS, chat platform, insurance and LLC fees amortised). Break-even is approximately four website clients or one agent client, reached in month two. There is no rent, payroll or inventory.

## 12.4  Metrics dashboard

| Pipeline | Revenue | Capacity & risk |
| --- | --- | --- |
| Prospects researched | Website MRR | Hours worked vs. cap |
| Demos produced | Agent MRR | Avg support min / client |
| Close rate | Setup revenue | Voice minutes vs. included |
| Agent attach rate | Revenue per client | Agent escalation rate |
| Churn | Content revenue | Software + usage spend |

Agent attach rate is the new headline metric. If it holds above 30%, the model works. If it falls below 20%, the agent products are mispositioned and the sales conversation — not the technology — needs rebuilding.

# 13. Legal, Tax & Compliance

## 13.1  Colorado LLC obligations

- $25 annual Periodic Report (raised from $10 in July 2024; $50 late penalty)

- Colorado registered agent with a physical in-state address

- Operating agreement maintained even as a single member

- Business and personal finances strictly separated from day one

## 13.2  Washington tax — highest-priority item

Under ESSB 5814, effective October 1, 2025, Washington treats custom website development services — including design, development, support, testing, monitoring, optimisation, consulting and training — as a retail sale subject to retailing B&O tax (0.471%) and retail sales tax (6.5% state plus local). Web hosting and domain registration are excluded.

Agent work is very likely captured by the same language — “custom development, support, monitoring, optimisation and consulting” describes an agent build precisely. Because the founder is physically present in Washington during term, physical-presence nexus applies regardless of revenue thresholds.

- Register with the Washington Department of Revenue and file excise returns, including $0 returns

- For Washington clients: collect and remit retail sales tax, pay retailing B&O

- For Colorado clients: report under retailing B&O and claim the interstate sales deduction

Action required Confirm with a Washington CPA before invoicing any Washington client, and specifically ask how agent setup fees and monthly agent retainers are treated — a monthly fee bundling software access, monitoring and support may be sourced differently from a one-time build. Getting this right at three clients is cheap; unwinding it at forty is not.

Colorado: pure services are generally not subject to state sales tax, but monitor HB 26-1223 (effective January 1, 2027), which adds computer software to taxable tangible personal property with carve-outs for custom single-user software. How it treats a bundled agent retainer is an open question worth raising with the same CPA.

## 13.3  AI disclosure

Several states now require disclosure when a person is interacting with an automated system rather than a human, and the regulatory direction of travel is clearly toward more disclosure, not less.

Regardless of the strict legal minimum in Colorado or Washington, disclose in every agent’s opening line, on every channel. It is cheap, it is defensible, and the research on consumer sentiment is clear: audiences accept AI when it is labelled and resent it when it is concealed. A client whose customers feel deceived is a client who churns and tells other owners.

## 13.4  TCPA and outbound contact — the biggest new risk

This is the single largest liability the agent line introduces, and it deserves a hard rule.

Rule: inbound only Aex Meridian does not build outbound calling or outbound cold-texting agents. Full stop. Automated outbound calls and texts to consumers carry serious statutory exposure under the TCPA, with per-violation damages and an active plaintiffs’ bar. A solo operator with no legal budget should not be anywhere near it. Missed-call text-back is acceptable because it responds to a call the consumer initiated. Reminders and follow-ups to existing customers with documented consent are acceptable. Cold outreach on a client’s behalf is not.

Contract language required: the client warrants that all contacts loaded into any agent workflow have given appropriate consent, and indemnifies Aex Meridian against claims arising from contacts they supplied.

## 13.5  Client contract essentials

- Fixed, itemised scope per product

- Setup fee and recurring terms per product line

- Website: the 20-minute monthly edit cap and $75/hour overflow rate

- Agents: included usage (minutes or conversations) and the overage rate, stated numerically

- Agent accuracy disclaimer — the agent assists, it does not guarantee outcomes, and it may occasionally be wrong

- Client consent warranty and indemnity for any contact data supplied

- Escalation and human-fallback description, so expectations are set in writing

- Data handling — what transcripts are stored, where, and for how long

- Code, design and configuration ownership; the client always owns their domain and content

- Revision limits; termination and offboarding including DNS and phone-number handoff

- Limitation of liability; AI-assisted production disclosure

- No work begins before the setup fee is paid; nothing goes live without written client approval

Have a Colorado-licensed attorney review the templates before wide use. The agent contract is materially riskier than the website contract and should not be a copy-paste of it.

## 13.6  Speculative demo risk

| Risk | Mitigation |
| --- | --- |
| Copyright — using the target’s photos | Never publish a demo using their copyrighted photos. Licensed, stock or AI imagery only. Private screenshots carry far less risk than published pages. |
| Implied endorsement | Visible disclaimer: “Unofficial concept prepared by Aex Meridian — not affiliated with or endorsed by [business].” |
| Competing in search | Stage all demos behind noindex or password protection |
| Demo agent trained on their content | Keep demo agents private and unlisted; never expose a demo agent on a public number or public URL |
| CAN-SPAM | Honest headers and subject lines, valid physical address, working opt-out honoured within 10 business days. Washington’s CEMA additionally bars misleading subject lines. |
| Cold calling | B2B calls generally permissible; scrub the Do-Not-Call registry for possible personal cell lines; honour opt-outs permanently |

## 13.7  Accessibility, privacy and insurance

Accessibility: build to WCAG 2.1 AA basics — alt text, contrast, keyboard navigation, semantic HTML — baked into the component library so compliance is automatic. Ensure chat widgets are keyboard-navigable and screen-reader compatible; a bolted-on inaccessible widget can undo an otherwise compliant site. Include an accessibility statement and a contract clause limiting liability.

Privacy: every site needs a basic privacy policy. Agents raise the stakes — conversation transcripts may contain customer names, phone numbers and health or financial details. Disclose recording and retention in the agent greeting and the privacy policy, keep retention short, and never repurpose client conversation data.

Insurance: carry professional liability / E&O at minimum — roughly $59–$88/month, or $700–$1,000/year. The agent line raises the realistic claim surface (an agent quoting a wrong price, missing an urgent call, or mishandling data), so this moves from advisable to essential. Add general liability if a client contract requires it.

# 14. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Agent fails visibly in front of a client’s customer | Narrow scope per agent; explicit refusal boundaries; human escalation always available; monthly transcript review; never promise autonomy the agent does not have |
| Voice usage blows past included minutes | Hard caps in contract, platform alerts at 70% and 100%, monthly usage review, tier-up rather than absorb |
| TCPA exposure | Inbound-only rule, no outbound agents, client consent warranty and indemnity |
| Self-hosted n8n outage breaks client automations silently | Managed one-click host over raw VPS, uptime monitoring, workflow backups, documented restore procedure |
| Platform dependency (voice vendor pricing or outage) | Keep agent configuration documented and portable; avoid wrapper platforms that stack dependencies; be able to migrate in 1–2 weeks |
| Agent support load exceeds estimate | Cut content work first; raise agent prices at the Section 15 triggers; cap the agent roster before the website roster |
| One website/week exceeds available hours | Ramped targets; summer front-loading; template investment; accept ~35 websites as the honest Year-1 outcome |
| Grades suffer | Exam weeks support-only; pre-batch demos; the weekly hour ceiling is a hard limit |
| Washington tax treatment of agent retainers | CPA opinion before the first Washington agent invoice |
| AI site builders undercut the website offer | Compete on done-for-you service; the agent line is itself the answer — no DIY builder runs your phone |
| Churn | 60-day check-ins; agents are far stickier than websites once they are catching real leads |

# 15. Pricing Review Triggers

Hold $500 setup across all products until any two of these fire:

- 15+ paying clients with at least three written testimonials

- Close rate on demoed prospects consistently above 25%

- Agent attach rate above 50% — strong evidence the agent is underpriced

- Website support consistently exceeding 20 min/client/month despite enforcement

- Agent support consistently exceeding 45 min/client/month

- A waitlist forming — turning work away on capacity

When they fire Raise website setup to $750–$900 and agent setup to $750–$1,000 for new clients. Raise Front Desk to $349 and Back Office to $199. Grandfather existing clients — retention is worth more than the incremental revenue, and grandfathering is excellent referral material. Market data shows agencies routinely billing $297–$497/month per agent, so there is substantial headroom above the launch pricing.

# 16. Differentiation

| Competitor | Their advantage | How Aex Meridian wins |
| --- | --- | --- |
| DIY builders + their AI tools | Cheap, instant, increasingly capable | Cannot win on price or speed. Wins because the owner never touches anything. The agent line is the durable answer — no website builder answers your phone at 7pm. |
| AI agent SaaS the owner runs themselves | Low monthly cost, no middleman | The target client will never configure a knowledge base, tune a prompt, or review transcripts. Selling the operator, not the software, is the entire business. |
| AI agencies charging $297–$997/month | Full-time focus, deeper capability | Half the price, local, one accountable person, and the website already built — so onboarding is faster and cheaper |
| Fiverr / Upwork freelancers | Very cheap, huge supply | Local accountability and an ongoing maintained relationship rather than a one-off delivery |
| Traditional local agencies | Full service, established | 10–20× cheaper, days not months, direct founder access |

The two sentences to lead with “I already built it — take a look.” for websites, and “How many calls do you miss in a week?” for agents. Both work for the same reason: they replace an abstract pitch with something concrete the owner can see or calculate. Neither requires the owner to imagine anything.

# 17. Growth Path Beyond Year 1

- Invert the model. By month nine agent MRR overtakes website MRR from a third as many clients. In Year 2, lead with agents and use websites as the acquisition loss-leader they functionally already are.

- Raise prices per Section 15, grandfathering existing clients.

- Own more of the stack. Migrate every chat agent off rented platforms onto Cloudflare Agents; keep voice rented permanently.

- Productise the agent templates by vertical. A pre-built trades agent and a pre-built clinic agent cut build time below two hours and make the pitch sharper without narrowing the target market.

- Outsource support before development. Post-graduation, a VA doing transcript review and edit triage buys back the most constrained hours. Not a developer — Claude Code already covers that.

- Concentrate geographically. Own Douglas County or Spokane before expanding. Density drives referrals, and referrals are the only acquisition channel that scales without hours.

Hire triggers — both must be met: utilisation consistently above 90% of available hours, and MRR covering the added cost with margin to spare.

# 18. Recommendations — Staged

## Stage 0 — Setup (before first client)

- Register with the WA DOR; get written CPA guidance covering both website and agent revenue

- File the Colorado periodic report; confirm registered agent

- Open Stripe with Stripe Billing configured for all recurring tiers

- Purchase E&O insurance

- Attorney review of both the website contract and the separate agent contract

- Build the v1 Astro component library with three industry templates

- Configure the outreach domain with SPF, DKIM, DMARC; begin warmup

## Stage 1 — Validate websites (months 1–3, 2 sites/month)

Websites only. Prove the funnel and track close rate across the first 30 demoed prospects. Build every site back into the component library. Do not build agents yet — learn what clients complain about first, because that is the agent product they will buy.

Advance when: close rate ≥12%, build time under 3 hours, 5+ clients retained.

## Stage 2 — First agents (months 4–5, 3 sites + 1 agent/month)

Start with Lead Catcher on rented tooling (Chatbase + Twilio). Sell it to two existing website clients at $500 + $75. Learn the support load honestly before touching voice.

Advance when: two agents live and stable for 30 days, support under 45 min/client/month.

## Stage 3 — Summer scale (months 6–8)

In-person Douglas County campaign. Front-load websites. Introduce Front Desk and Back Office. Build the owned stack — self-hosted n8n and the first Cloudflare Agents template. Run agent attach across the entire client base.

Threshold: if weekly hours exceed 15 for two consecutive weeks during term, pause new outreach and stabilise.

## Stage 4 — Sustain and reassess (months 9–12)

Support is now the dominant cost. Batch aggressively. Migrate remaining chat agents to the owned stack. Evaluate the Section 15 pricing triggers.

## What would change the plan

- Agent attach rate below 20% after 15 conversations → the sales framing is wrong, not the product; rebuild the missed-opportunity conversation before building more agents

- Website close rate below 10% after 30 demos → shift to in-person and referral channels

- Agent support above 60 min/client → raise price or narrow scope immediately

- Voice overage disputes with more than one client → restructure Front Desk to a lower included allowance and a clearer overage conversation at signing

- Weekly hours breaching 15 during term → cut website targets to 2/month and hold the agent roster flat. Grades are the non-negotiable constraint.

# Appendix A — Cost Summary

| Item | Cost | Notes |
| --- | --- | --- |
| Astro / VS Code / GitHub | Free | Core build stack |
| Cloudflare Pages | Free | Unlimited bandwidth, 500 builds/mo, 100 domains/project |
| Cloudflare Workers / Agents SDK | Free tier, then usage | Owned agent runtime; agents cost nothing when inactive |
| Claude subscription (Claude Code) | ~$20–$100/mo | Builds websites and agents |
| n8n self-hosted | $6–$12/mo | One instance, unlimited clients, unlimited executions |
| Chatbase (phase 1 only) | ~$40/mo | Retire once the owned chat stack exists |
| Voice platform | ~$0.09–$0.25/min all-in | Retell / Vapi / Synthflow — rent permanently |
| Twilio numbers + SMS | ~$2/number/mo + per message | Verify current rates before quoting |
| ElevenLabs Starter | $5/mo | Commercial voiceover licence for content |
| Submagic | ~$12/mo | Captions — only when content work is active |
| Canva Pro | ~$15/mo | Graphics — only when content work is active |
| Stripe + Billing | 2.9% + $0.30, +~0.7% | Recurring engine |
| E&O insurance | ~$700–$1,000/yr | Essential once agents are live |
| Colorado periodic report | $25/yr |  |
| Fixed monthly floor | ~$110–$180 | Excluding voice usage |

# Appendix B — Templates & Assets Checklist

Build each once. At this cadence, anything untemplated is a recurring tax on every deal.

## Website

- Astro component library with 6–8 industry templates

- Client intake form

- Edit request form

- DNS migration checklist

- Privacy policy template

- Accessibility statement

## Agent

- Lead Catcher template (chat + missed-call text-back)

- Front Desk voice template with escalation and refusal boundaries

- Back Office n8n workflow pack — lead response, quote follow-up, reminders, review requests

- Agent intake questionnaire (services, hours, pricing, booking rules, escalation)

- Standard system-prompt skeleton with disclosure and guardrail blocks

- Test script — 20 scripted inputs including edge cases and hostile inputs

- Monthly transcript-review checklist

- Usage alert configuration guide

## Commercial

- Website contract

- Separate agent contract with usage caps, consent warranty and accuracy disclaimer

- CAN-SPAM outreach email templates (three variants)

- Missed-opportunity calculator for the agent conversation

- Onboarding sequence

- 60-day check-in with testimonial and referral request

- Offboarding and export procedure

# Appendix C — Claude Code Project Constraints (Fixed)

## Stack

Astro for client sites · Cloudflare Pages hosting · Cloudflare Workers + Agents SDK for owned agents · self-hosted n8n for workflow agents · GitHub, one repo per client · VS Code.

## Brand system — locked

| Element | Specification |
| --- | --- |
| Monogram | Clean serif or serif-sans hybrid “AM” mark |
| Hero element | Chrome / silver wave motif |
| Base | Navy-black |
| Accent — steel blue | #6B87A8 |
| Accent — slate-teal | #3D6B6B |
| Neutral — warm ivory | #F7F5F0 |
| Explicitly rejected | Gold, neon/glitch, rose gold/diamond, carbon-fibre, rainbow wave |

## Site and agent purposes

Company site: credibility validation for directly contacted prospects — not SEO or lead generation. Must read as premium and trustworthy immediately.

Client sites: clean, mobile-first, fast-loading, no client-facing editing dashboard. All edits handled by the founder via Claude Code.

Client agents: narrow scope, explicit AI disclosure, human escalation always available, inbound only, transcripts logged for review. No agent ships without tested refusal boundaries.

Maintain locked starter repos for both the Astro site template and each agent type so every build inherits the brand system and the guardrails automatically.

# Caveats

- Market pricing figures are drawn from 2025–2026 industry sources and represent market bands, not guarantees.

- Tool pricing moves quickly in the agent space — particularly voice platforms, several of which changed pricing models within the last year. Verify current rates on official pricing pages before quoting any client.

- Voice cost-per-minute is a stacked figure (orchestration + speech-to-text + model + text-to-speech + telephony). Vendor headline rates cover only the orchestration layer. Model the all-in number before committing to an included-minutes allowance.

- The 12–18% website close rate and 35% agent attach rate are reasoned estimates, not measured figures for this business. Validate both and rebuild the funnel math from actual results.

- Time estimates assume maturing template libraries and will not hold in months 1–3.

- Tax and legal items — Washington ESSB 5814 treatment of agent revenue, Colorado HB 26-1223, TCPA exposure, AI disclosure requirements, ADA exposure and contract terms — require confirmation with a licensed Washington and Colorado CPA and attorney. This plan is operational guidance, not legal or tax advice.